## Slide 1: SDD Project – Stage 1 – Projectile Motion Visualiser
Edward Webb

## Slide 2: Project Proposal
Physicists and physics students require an easier method to solve projectile problems.
Visual aid and the answer to projectile motion problems will allow students to develop a skill in solving these problems.
Will take variables relating to projectile motion eg. Initial velocity
Will output variables that can be calculated from variables given and show the path of projectile on a graph
Height the projectile is at points of time will be used to create the graph as this will make the line created as close to a curve as possible.
Although Visual Basic 6 does not have a graphing function, lines and dots can be used to draw a graph.

## Slide 3: Project Plan - Gantt Chart
Chart: 
| Proposal | Requirements | Interface Design and Diagrams | Feasibility Study | Data requirements and algorithms | Implementation | Evaluation | Maintenance
Start Date | 42688 | 42702 | 42748 | 42760 | 42763 | 42794 | 42841 | 42855
Duration | 14 | 46 | 12 | 3 | 31 | 47 | 14 | 40

## Slide 4: Feasibility Study
Boundaries – cannot use a graphing function in Visual Basic 6 and cannot create a smooth curve. As an alternative, dots will be used to replicate a curve.
Benefits – Projectile Motion problems can be solved much more easily, and answers can be checked for projectile motion problems by using the program.
Requirements – One person is required to create the program, and no costs are involved. Clients will not need to pay anything if the client owns a computer running Windows, as the program will be designed to run on Windows.

## Slide 5: Feasibility Study (continued)
Most likely will take 1-2 months to create
Visual Basic 6 must be used to create the program as the programmer’s knowledge is limited to Visual Basic 6
The graph can be left out of the program if time restrictions force this to occur, as the main purpose of the program is to solve projectile motion problems, and the graph only helps achieve this purpose

## Slide 6: Social and Ethical Issues
Malware – the program will be scanned by antivirus programs before release
Intellectual Property – Not managed by the developer of the program, as it is developed under the Department of Education of NSW
Quality – Will be developed to the highest quality possible in the time frame given
Issues – Bugs and issues with the program can be reported to the developer
Ergonomics – User interface elements will be used to ensure consistency, and the program will be developed with the target market, physics students, in mind.
Inclusivity – The graph will follow science standards, with the dependent variable on the y axis and independent variable on the x axis. Keyboard shortcuts will also be programmed.
Privacy – No information will be kept on a database to ensure privacy.